Implementation Challenges & Lessons Learned

Agentforce-Based Donor Support Solution

User Story ID: M4-US-1, M4-US-2
Prepared By: Indhulekha
Module: Donor Self-Service & Support Automation, Language-Based Summary Generation

1. Overview

This section documents the practical challenges encountered during the implementation of the AI-powered donor support system using Salesforce Agentforce, Einstein GPT, Data Cloud, and Flow automation.

These challenges highlight real-world constraints related to environment availability, configuration complexity, AI behavior control, and deployment readiness.

2. Environment & Licensing Constraints

Challenge 2.1 — Limited Features in Nonprofit Cloud Trial Org

Problem
The initial development was performed in a Nonprofit Cloud 30-day trial org.

Limitations

- Data Cloud not available

- Agentforce not available

- Only one active user allowed

Impact

- Multi-user scenarios could not be tested

- Agent-based features were inaccessible

- Use cases remained highly restricted

Resolution

Development was migrated to a different org type with broader capabilities.

Challenge 2.2 — Missing Features in Enterprise Trial Org

Problem
After migration to an Enterprise Edition trial org, certain required components were still unavailable.

Limitations

- Data Cloud not enabled

- Slack Service User permissions unavailable

Impact

- Full integration scenarios could not be tested

- Some Agentforce capabilities dependent on these features were restricted

Challenge 2.3 — Developer Edition Limitations for Email Generation

Problem
The Einstein email generation feature using Prompt Builder was not available in the Developer Edition org.

Impact

- Email generation using prompt template use cases could not be implemented in this environment

3. Knowledge & Data Library Challenges

Challenge 3.1 — Slow and Unreliable File Uploads

Problem
Uploading knowledge documents into the Agent Data Library was time-consuming and unreliable.

Observation

- Files often required multiple upload attempts

- Successful upload sometimes occurred only after several retries

Impact

- Delayed configuration of knowledge assets

- Increased setup time

4. Flow Configuration Issues

Challenge 4.1 — Errors When Duplicating OTP Flows

Problem
Duplicating existing flows for sending and verifying OTP codes resulted in unexpected errors.

Root Cause

Certain internal references and configurations did not transfer correctly during duplication.

Resolution

Flows had to be recreated or manually corrected instead of relying on duplication.

Challenge 4.2 — Field Visibility Dependencies in Prompts

Problem
Fields required by prompt templates were not visible during configuration.

Root Cause

The fields were not included in the related list of the corresponding object layout.

Impact

Prompt configuration could not reference required data.

Resolution

Relevant fields were added to the object’s related list configuration.

5. Prompt Builder Configuration Challenges

Challenge 5.1 — Related Object Inputs Required for Flex Templates

Problem
Flex templates in Prompt Builder did not automatically expose related list data.

Root Cause

Inputs for related objects must be explicitly configured.

Impact

Templates could only access data from the primary object.

Resolution

Related object inputs were manually added during template configuration.

Challenge 5.2 — Need for Effective Prompt Engineering

Problem
Ambiguous prompts resulted in unclear or inconsistent AI responses.

Impact

Reduced reliability of agent responses and potential user confusion.

Resolution

Prompts were refined to include clear instructions, context, and constraints.

6. Agent Behavior & Instruction Design

Challenge 6.1 — Sensitive Data Exposure Due to Poor Instructions

Problem
During OTP testing, the agent revealed the verification code when an incorrect code was entered.

Root Cause

Instructions in the agent action were not sufficiently restrictive.

Impact

Potential security vulnerability and data leakage.

Resolution

Agent instructions were rewritten to explicitly prohibit disclosure of verification codes.

Key Lesson

Agent instructions must be precise and security-focused.

7. Deployment & Integration Complexity

Challenge 7.1 — Complex Requirements for Experience Site Deployment

Problem
Deploying the agent to a production Experience Cloud site required advanced configuration.

Required Knowledge Areas

- Omni-Channel Flows

- Routing Configurations

- Messaging Channels

- Queue Setup

Impact

Deployment process was difficult for beginners.

Observation

Limited official documentation and tutorials were available for these configurations.

8. Data Cloud & Permissions Complexity

Challenge 8.1 — Complex Permission Set Requirements

Problem
Multiple specialized permission sets are required for Data Cloud and AI features.

Impact

Misconfigured permissions prevented access to features or caused errors.

Resolution

Careful analysis of required permissions for each component was necessary.

9. Learning Curve for New Developers

Challenge 9.1 — Limited Learning Resources

Problem

- Very limited documentation and tutorials on Agentforce

- Few beginner-friendly materials available

- Understanding configurations without guided learning was difficult

Additional Constraint

Lack of Trailhead support for some advanced configurations increased the learning difficulty.

Impact

Steep learning curve for new users.

10. Key Lessons Learned

- Environment selection is critical before development begins

- Agent instructions directly influence AI behavior and security

- Prompt engineering is essential for reliable responses

- Proper permissions are required for all AI and Data Cloud features

- Deployment to production requires deep platform knowledge

- Beginners may need additional guidance due to limited learning resources